# Modular-monolith architecture (decision)

Companion to reusable-boundary.md. That doc covers the horizontal framework/screen split; this one covers the vertical split of the business layer into modules.

Status: COMPLETE (2026-07-29), and this is now the description of what exists — not a plan. Steady state = modular monolith — one process, one database, code-level modules, each its own assembly, runnable on its own when needed. All 8 business domains are promoted, TflCbsServices is dissolved, and Phase C shipped too (four thin per-module hosts behind a YARP gateway). This is not a move to microservices (see Cautions, and Why-Modular-Monolith-Not-Microservices.md for the full rationale). The staged roadmap in §6 is kept as the decision record of how it was done and why each choice was made. Last reviewed 2026-08-21.

## Why

TrustBank CBS is migrating ~1,458 screens / 5,317 procs. The business layer (TflCbsServices) must be organized so each module (bounded domain) is independently owned, separately buildable, and runnable on its own when a deployment needs only some modules. The code is already cleanly partitioned — zero cross-module coupling, namespaces map 1:1 to folders, Framework is already a horizontal assembly — so this is mostly about formalizing boundaries and composition, not untangling.

## The shape today (what §6 delivered)

Nine module assemblies, each namespace == assembly, each an ICbsModule that self-registers:

|  | Module | Owns |
| --- | --- | --- |
| Core (ICoreCbsModule, always registered) | TflCbs.Modules.General | Menu, bank variables, broadcast/alerts, the maker-checker scroll, the process-block check — three of the four framework ports |
|  | TflCbs.Modules.Reference | Geography masters (State/District/Taluka) — pure CRUD + lookup, ≥2 consumers |
|  | TflCbs.Core.Authentication | Login, credentials, session validation, LoginInfo; implements ISessionValidator |
| Domains (gated by Modules:Enabled) | TflCbs.Modules.HR | DiscipActionHistoryService |
|  | TflCbs.Modules.Lockers | LockerTypeService |
|  | TflCbs.Modules.Accounts | BusinessAssessmentService |
|  | TflCbs.Modules.Clearing | InwardClearingService |
|  | TflCbs.Modules.Administration | ModuleService, RoleService |
|  | TflCbs.Modules.RetailBanking | AccountService, HoldingAmountService (+ General.Contracts for IScrollService) |

Plus TflCbs.Abstractions (the floor) and TflCbs.Modules.General.Contracts (the only published cross-module surface). Full per-project detail: `../architecture-overview.md`.

## The decisions, up front

- *No library per service. One assembly per `Service` would be hundreds of micro-assemblies with

no benefit. The unit of modularity is the module = bounded domain (General/Bank, Lockers,   RetailBanking, HR, Clearing, Accounts, Reports, Reconciliation, …); a module holds many services   in one assembly.

- *One library per module — staged, not big-bang. Adopt the module pattern* first inside today's

single assembly (cheap, reversible, ~80% of the value), then promote folders to per-module   assemblies on demand, starting with the modules you most want to run independently.

- Steady state stays one process + one database. "Run a module separately" is a

composition/deployment convenience (toggle which modules a host loads), not data or transaction   separation.

## 1. Module = vertical slice (the unit)

A module is named TflCbs.Modules.<Name> and owns its full stack:

- Services + data access — today's TflCbsServices/<Domain>/ folder.

- Public surface (contract) — the service classes (or interfaces) + their request/response models +

Result. Everything else trends to internal once the module is its own assembly.

- Registration entry point — public static class <Name>Module : ICbsModule (see §2).

- UI — promoted (2026-06-30) from a host Area to a per-domain Razor Class Library

TflCbs.Modules.<Name>.Web (controllers + views + view models + domain JS via ~/_content/). Shared   layout/partials/assets live in TflCbs.Web.Shared; login/logout in TflCbs.Core.Authentication.Web;   the non-auth shell in TflCbs.Core.Shell.Web. The thin host composes them via gated AddApplicationPart   keyed off Modules:Enabled (same list as services). Note: the Bank web module is backed by the   General service module.

- Framework ↔ module decoupling (2026-06-30). Framework no longer depends on the concrete General/Auth

services. The services it needed (broadcast text, bank variables, menu rows, session re-validation) are   behind ports in TflCbs.Abstractions — IBroadcastSource, IBankVariableSource,   IMenuSource, ISessionValidator — implemented by GeneralService/BankVariableService/MenuListService   /AuthenticationService and registered by their modules. Framework ships no-op defaults (TryAdd) for   the first three and resolves ISessionValidator optionally, so a host runs without General or   Authentication (degraded: empty marquee/bank-vars/menu, no session re-check). Arch test   Framework_must_consume_business_modules_only_through_abstraction_ports locks this.

- First Phase-B promotion (2026-07-01): `TflCbs.Core.Authentication` is its own assembly. With the

ISessionValidator seam in place, AuthenticationService (+ its models + AuthenticationModule) moved out   of TflCbsServices into a peer data-layer assembly TflCbs.Core.Authentication (namespaces   TflCbs.Core.Authentication[.Models]). Module discovery is now multi-assembly: AddCbsModules(config,   params Assembly[] extraModuleAssemblies) scans TflCbsServices plus any promoted module assemblies the   host passes — the host calls AddCbsModules(config, typeof(AuthenticationModule).Assembly). This is the   template for every future folder→assembly promotion: move the folder, give it TflCbs.<Area> namespaces,   add its assembly to the host's AddCbsModules hand-off. The one cross-module call the split surfaced —   AuthenticationService reusing General's process-block check — goes through the `IProcessBlockCheck`   contract (General.Contracts, second published contract after IScrollService); GeneralGrp11Service   implements it, the General module registers it, and AuthenticationService injects it. So Authentication   depends on General only via .Contracts (arch test Authentication_may_call_General_only_through_its_Contracts),   and a host that enables Authentication must also enable General (a legitimate module→module dependency).

- Tests + Demo — per-module fixtures mirroring the existing TflCbs.Tests / .Demo

convention, kept in sync by the cbs-sync-test-demo agent.

Granularity rule: one assembly per module — never per service, never per screen. Add a separate TflCbs.Modules.<Name>.Contracts assembly only when another module actually needs to call this one (today: zero such calls — defer it).

## 2. Module composition pattern (ICbsModule) — the key enabler

A tiny contract every module implements; the host composes modules from configuration:

public interface ICbsModule {

string Name { get; }

void AddServices(IServiceCollection services, IConfiguration config); // DI for this module

// (later, when modules carry their own endpoints/areas) void MapModule(IEndpointRouteBuilder e);

}

- Each module ships <Name>Module : ICbsModule whose AddServices registers its services — replacing

the hand-written builder.Services.AddScoped<XService>() lines in Program.cs.

- The host reads an enabled-modules list and loads only those:

``jsonc   "Modules": { "Enabled": [ "General", "Lockers", "RetailBanking" ] }   // or "*" for all   `   `csharp   builder.Services.AddCbsFramework(builder.Configuration);   // Discovery is FULLY EXPLICIT since TflCbsServices was dissolved: every host names every   // module assembly it deploys. There is no implicit anchor assembly to scan any more.   builder.Services.AddCbsModules(builder.Configuration,       typeof(GeneralModule).Assembly, typeof(ReferenceModule).Assembly, /* … */);   ``

- This is how a module "runs separately" with zero extra projects: the same host binary runs the

full bank ("*") or a single module (["Lockers"]) by config alone. Recommended default.

- Deployed-module cross-check. AddCbsModules scans the output directory at startup and throws if

a TflCbs.Modules.<X> / TflCbs.Core.<X> assembly is deployed but was not passed in. Nothing else   catches that: a host on "*" never names a module so the unknown-name check cannot fire, and a   missing ICoreCbsModule degrades silently to the framework's no-op ports (empty menu).   Composition tests that build partial sets opt out with verifyDeployedModules: false.

## 3. "Run modules separately" — two strategies (use the lightest that fits)

- Strategy 1 — one configurable host (default). TflCbs.Host.Main loads the modules in

Modules:Enabled. A focused deployment = same binary, different config. No project proliferation.

- Strategy 2 — thin per-module host (only when truly needed). A ~20-line TflCbs.Host.<Name>:

AddCbsFramework().AddServices(<Name>Module) + that module's RCL. Justified only when a module needs   its own deploy cadence / scaling / process (e.g. a heavy Reports or Reconciliation runner). Same   ICbsModule contract — no redesign.

Both share the horizontal foundation (TflCbs.Framework + TflCbs.Abstractions + TflCbs.Entities + TflOmniDb); only the module set differs.

## 4. Shared foundation & boundaries

Horizontal assemblies (single, shared — do NOT split per module):

- TflCbs.Framework — web plumbing (session, search, RowToken, menu, access guard,

DatabaseSelector). Already its own assembly; already barred from depending on screens.

- `TflCbs.Abstractions` — extracted (2026-07-28). The shared foundation every module and the framework

compile against, in one namespace TflCbs.Abstractions: Result/Result<T>, ICbsModule/ICoreCbsModule,   the four framework ports (IBroadcastSource, IBankVariableSource, IMenuSource, ISessionValidator),   and the two DTOs that cross the framework boundary (MenuListRow — the IMenuSource payload; BranchListItem   — surfaced on ModulesIndexViewModel). Deliberately dependency-free: no TflCbs.Entities, no TflOmniDb,   no ASP.NET, no ADO.NET drivers. Everything above it references this, so keep it that way.   - Superseded the old TflCbs.Services.{Common,Abstractions,Composition} namespaces (single sweep, 256 files).   - `ModuleRegistration.cs` (`AddCbsModules`) deliberately stayed in `TflCbsServices`: DiscoverModules     anchors on typeof(CbsModuleServiceCollectionExtensions).Assembly to mean "the monolith services     assembly". Moving it would silently scan the wrong assembly and register nothing. It moves only once     TflCbsServices is empty — at which point discovery must become fully explicit (every host passing every     module assembly). Its Microsoft.Extensions.DependencyInjection namespace means no host call site changed.   - Still to fold in (unchanged from the original plan): the duplicated IsDuplicate/IsForeignKey exception     helpers (repeated in 8+ services), the repeated paging/sort helpers, shared base search contracts.

- `TflCbs.Modules.General.Contracts` — extracted (2026-07-28). General's published cross-module surface:

IScrollService + ScrollSources (consumed by RetailBanking) and IProcessBlockCheck (consumed by   TflCbs.Core.Authentication). Carries the TflOmniDb bare-DLL reference because IScrollService takes   IUnitOfWork. This is what let Authentication drop its TflCbsServices reference — see §6.

- TflCbs.Entities — stays one assembly. Entities are cross-cutting, auto-generated, and shared

(e.g. G_STATE used by District + Taluka). Splitting per module would create cross-module entity   references — avoid.

- TflOmniDb — the multi-provider DAL. Still consumed as a bare DLL by `HintPath`, but since

2026-08-19 its source is vendored into the repo at libs/TflOmniDb/ (as is TflSecurityCrypto   at libs/TflSecurityCrypto/), so a fresh clone builds without a folder outside the solution root.   The DLL-by-HintPath style is kept deliberately: it stops the library's transitive package graph   leaking into every module, which is why each project in the closure re-declares its ADO.NET   drivers.

Allowed dependency directions:

- module → TflCbs.Abstractions, TflCbs.Entities, TflOmniDb, TflOmniLog ✅

- module → Framework ❌ — the arrow does not exist in either direction. A service module has

zero ASP.NET (abstractions-only DI/Configuration packages, arch-tested); it never sees the   framework, and the framework never sees it. Where the framework needs business data it declares a   port in TflCbs.Abstractions and a core module implements it.

- module A → module B ❌ (only via B's .Contracts interface through DI, if ever needed)

- Framework → any module ❌ (Framework stays horizontal)

- host → Framework + chosen modules + their web RCLs ✅

Enforcement — ✅ built. TflCbs.ArchTests (NetArchTest) carries the inter-module rules, and now that every module is its own assembly they are compiler-enforced (no project reference to add), like the Framework⊥screens boundary. The suite's remaining job is the meta-guard below: noticing when a rule's level changes.

`Framework → any module` is now compiler-enforced (2026-07-28). TflCbs.Framework dropped its TflCbsServices project reference and links only TflCbs.Abstractions, TflOmniLog and TflOmniDb. The existing port guard (Framework_must_consume_business_modules_only_through_abstraction_ports) is a denylist of named concrete types, so it is backed by Framework_must_not_reference_any_business_module_assembly, which asserts on GetReferencedAssemblies() — re-adding the reference fails loudly and says why.

### Arch-rule enforcement levels, and why they are tracked (2026-07-28)

A NetArchTest namespace rule can only fail if the forbidden types are reachable from the inspected assembly. When a project reference goes away the rule keeps passing — but as a tautology: the dependency became impossible, so nothing is being checked, and green silently stops meaning "the code is clean". Extracting TflCbs.Abstractions did exactly that to two rules in one commit.

TflCbs.ArchTests therefore declares every boundary in one registry (ArchBoundaries) with an explicit level, and BoundaryGuaranteeTests re-verifies the level against the live reference graph:

| Level | Meaning | What the meta-guard asserts |
| --- | --- | --- |
| Enforcement.Namespace | Targets ARE reachable; the namespace rule is the only thing stopping the dependency | every target still reachable — else the rule is a tautology and must be retargeted |
| Enforcement.Reference | Targets are NOT reachable; the missing project reference is the guarantee | nothing became reachable — else a reference was re-added and the boundary is lost |

Consequences worth knowing:

- `RetailBanking → General` is the only namespace rule with real teeth today (both share TflCbsServices).

Promoting General flips it to Reference, and the meta-guard will go red asking for exactly that change.

- `General` is core, not a sibling. It is ICoreCbsModule, always registered, and owns the shared

masters — the HR menu hosting General's State/District/Taluka screens is the documented legacy-placement   decision, not a leak. General must never appear in a sibling ban list.

- *The live cross-domain leak path is web → sibling service, not web → sibling screen.* Every web RCL

references the whole TflCbsServices assembly, so Hr.Web can inject LockerTypeService; sibling screens   live in an unreferenced RCL and were never reachable. Domain_web_module_must_not_use_a_sibling_domains_services   closes the former.

- Deploy config is checked against the code. ModuleConfigTests asserts every name in

Modules:Enabled across compose*.yaml/appsettings*.json resolves to a registered ICbsModule, because   AddCbsModules throws on unknown names. A stale Misc entry had been crashing all four Docker thin hosts   at startup; nothing caught it because nothing compared config to code.

## 5. Enabling infrastructure (done BEFORE splitting — it made the split bearable)

The old no-.sln + bare-DLL setup did not scale to 15+ module projects. The prerequisites, and where each landed:

1. `Directory.Build.props` at the root — ✅ done. Defines TargetFramework net10.0, Nullable,

ImplicitUsings and ManagePackageVersionsCentrally once, plus the publish guard that keeps    appsettings.Development.json out of published artifacts. It deliberately does not inject the    TflOmniDb/TflCbs.Entities bare-DLL references or the ADO.NET drivers globally — those belong only    to projects whose closure needs them. Versions live in Directory.Packages.props (Central Package    Management), so csproj PackageReferences are version-less. Highest-leverage step, as predicted.

2. A real solution — ✅ done, as `TflCbsNet10Sol.slnx` (36 projects). The TflCbs.Entities build-order

problem was not solved by making it a plain ProjectReference: the generated-DLL contract    requires the HintPath. It was solved on 2026-08-21 by giving all 10 consumers a    ProjectReference … ReferenceOutputAssembly="false" build-order edge — MSBuild gets the    ordering, the compiler still binds the DLL. A parallel Rebuild All previously raced and failed with    CS0246; the manual "build TflCbs.Entities first" discipline is now gone.

3. Solution filters (`.slnf`) per module group — ⛔ not built, and superseded. The need it was

meant to serve (a team opening just their module + foundation) is met better by the    codebase_shared/ pattern: a self-contained handover tree holding only the projects that team    edits, with the rest of the platform as prebuilt DLLs in refs/ — which is why nine assemblies now    set GenerateDocumentationFile, so IntelliSense carries the API semantics where no source does.

## 6. Phased roadmap (incremental, reversible at each step)

- Phase A — modular pattern inside the current assembly (no splits). Add ICbsModule + per-module

AddServices / AddCbsModules(config); move the AddScoped lines out of Program.cs; extract   TflCbs.Abstractions; add NetArchTest inter-module rules; add Directory.Build.props + .sln.   Delivers modules + "toggle which run" without splitting a single assembly.

- Phase B — promote folders to per-module assemblies, on demand. Starting with the modules you most

want to run independently, move TflCbsServices/<Domain>/ → TflCbs.Modules.<Name>, flip internals to   internal, expose via the module's registration + .Contracts if cross-module calls exist. One module at   a time; build stays green.   - Namespaces follow the assembly (decided 2026-07-28, and already applied to the whole web layer): a     promoted domain becomes namespace TflCbs.Modules.<Name>, matching TflCbs.Core.Authentication and     TflCbs.Modules.General.Contracts. Renaming is cheapest now and grows with every migrated screen. It     costs a using sweep across that domain's tests, TflCbs.Demo/Program.cs, its Web RCL     controllers, and the type-name string literals in ArchTests/ArchBoundaries.cs.     NamespaceDisciplineTests enforces the rule (namespace starts with assembly name; no namespace shared     by two assemblies) — add the new assembly to its anchor table when you promote.   - `promote.ps1` rewrites `TflCbs.Services.Lab.<X>` → `TflCbs.Services.<X>`. That rule must be updated     per domain as each one is promoted, or Lab→prod promotion will land the wrong namespace.   - The foundation is in place (2026-07-28) — §4. A promoted module now references TflCbs.Abstractions     (+ another module's .Contracts if it genuinely calls one) and never `TflCbsServices`.     TflCbs.Core.Authentication is the worked template: it dropped its TflCbsServices reference entirely,     so the promotion is real rather than cosmetic.   - First domain promotion: `Lockers` (2026-07-29). TflCbsServices/Lockers/ → TflCbs.Modules.Lockers     (namespace TflCbs.Modules.Lockers), referencing only TflCbs.Abstractions. Chosen over HR because it     yields the first fully isolated vertical slice: TflCbs.Modules.Lockers.Web has a single controller,     so it dropped TflCbsServices too and now links only its own service module + the horizontal layer.     Measured, not assumed — TflCbs.Modules.Lockers.dll is present in TflCbs.Host.Lockers/TflCbs.Host.Main     output and absent from the Hr/RetailBanking/Administration host outputs. That absence is the payoff.     - Only hosts that enable a module reference it. Adding the reference to every host "for consistency"       would re-ship the code everywhere and defeat the exercise.     - *`TflCbs.Host.Main` runs `Modules:Enabled = "", which skips the unknown-name check** — so a promoted       module missing from *its* AddCbsModules call is dropped **silently** (a 500 when a screen resolves its       service), whereas a thin host fails loudly at startup. Always add the assembly there.     - Two arch tests had borrowed Lockers as a convenience fixture for subjects that were not Lockers       (EnabledConfig("Lockers"), typeof(LockerTypeService)); both were re-pointed at Administration`, a       domain still inside the monolith, so they stay single-assembly and keep testing config gating.

- Second domain promotion: `HR` (2026-07-29). TflCbsServices/HR/ → TflCbs.Modules.HR (namespace     TflCbs.Modules.HR), referencing only TflCbs.Abstractions. Named .HR because the module's registered     name is "HR"; that casing is now consistent across the module class, Modules:Enabled in every host and     compose.multi.yaml (they previously reconciled only through case-insensitive matching). The web RCL stays     TflCbs.Modules.Hr.Web and the area/routes stay /Hr/… — assembly and URL identifiers are a separate axis.     - Unlike Lockers, `Hr.Web` keeps its `TflCbsServices` reference — its District/State/Taluka screens are       backed by the core General module and will be until General is promoted. So the payoff here is narrower:       TflCbs.Modules.HR.dll no longer ships to the Lockers/RetailBanking/Administration hosts, but the RCL is       not yet monolith-free.     - HR reads General-owned tables (G_TITLE, G_DESIGNATION, G_ORGELEMENTDEPARTMENT) through       TflCbs.Entities. That is table-level coupling to the shared schema, not an assembly dependency — it needs       no .Contracts and does not make HR a non-leaf.

- Remaining leaves promoted (2026-07-29): `Accounts`, `Clearing`, `Administration`, `RetailBanking`.     All four were true leaves; RetailBanking's single cross-module edge (IScrollService) already went     through TflCbs.Modules.General.Contracts, so it references that and nothing else from the monolith.     `TflCbsServices` now contains only `General` and `Composition`.     - Administration.Web and RetailBanking.Web each had exactly one service dependency — their own domain —       so both dropped TflCbsServices too. Four of five RCLs are now monolith-free; only Hr.Web still links       it, for the General-backed District/State/Taluka screens.     - Each thin host now ships exactly one domain module — its own. Measured on the build output, not       assumed.     - Two guard changes this forced: the registry's promoted list is now keyed by domain, not web area       (Accounts and Clearing have no RCL, so a web-area-keyed list could not express them), and       RetailBanking -/-> sibling service impls flipped from Namespace to Reference — it was the suite's       last namespace rule with real teeth, and the promotion made it a compiler guarantee.

- Final promotion — `General` split into `General` + `Reference` (2026-07-29). `TflCbsServices` is gone.     General had been doing two jobs: core platform (menu, bank variables, broadcast, alerts, the scroll and     process-block mechanisms — three of the four framework ports) and bank-wide master data. The geography     masters moved to `TflCbs.Modules.Reference`; what stayed is platform.     - Both are ICoreCbsModule — registered unconditionally. Reference data is needed everywhere (66 entity       tables carry STATEID/DISTRICTID/TALUKAID), so gating it would mean a thin host that forgot to list       it fails at runtime on a district lookup.     - Admission rule for Reference: a master belongs there only if it has no domain behaviour (pure CRUD +       lookup) and two or more domains consume it. Geography passes; LockerMake does not — Lockers-only,       stays put. Without this test Reference becomes the dumping ground for anything nobody wants to place.     - Hr.Web needed only State/District/Taluka, so it now references Reference, not General — making it       monolith-free. All five RCLs are now monolith-free.     - `AddCbsModules` moved to `TflCbs.Abstractions` and discovery is fully explicit. It used to start       from the TflCbsServices assembly implicitly and add promoted assemblies to it; that assembly no longer       exists, so every host must now name every module. The deployment cross-check added the same day is what       makes that safe — miss one and startup aborts naming it.     - NamespaceDisciplineTests now holds with no exceptions: TflCbsServices (assembly       TflCbsServices, namespaces TflCbs.Services.*) was the last mismatch.     - Follow-up closed (2026-07-29): GeneralService.GetDistrictAsync (+ DistrictRow/       DistrictListResult) was deleted rather than relocated. It had zero callers and was a stored-procedure       wrapper superseded by the entity-based DistrictService.SearchDistrictsAsync. The proc       pr_g_getDistrict is untouched: its one remaining caller is the legacy screen       HO\Bank\g_District.aspx, so dropping it is a cutover decision, not a code one. Worth generalising —       during the strangler-fig migration both apps share one database, so "no C# callers" never means       "unused" for a proc; deleting C# is a code question, deleting a proc is a cutover question.

#### Guard model for promotions: PromotedModules

ArchBoundaries.PromotedModules names the domains that have left TflCbsServices, and every sibling rule is emitted twice off it: "<X> -/-> sibling services (monolith)" at Enforcement.Namespace (siblings still in the shared assembly are reachable, so only a namespace rule stops a call) and "<X> -/-> promoted sibling modules" at Enforcement.Reference (a promoted sibling is unreachable unless someone adds a project reference, so the compiler is the guard). Each future promotion is one entry added to `PromotedModules` — the rules re-partition themselves, and BoundaryGuaranteeTests re-verifies both levels against the live reference graph.

`PromotedModules` and `MonolithFreeWebModules` were deliberately separate lists — and the second one is now deleted (2026-08-19). Promoting a domain's service module said nothing about whether its web RCL still needed TflCbsServices: Lockers.Web was decoupled by its promotion (one controller, one dependency), but Hr.Web still linked the monolith for its General-backed screens. Conflating the two was not a hypothetical — the HR promotion initially declared Hr.Web's sibling rule Reference on that assumption and BoundaryGuaranteeTests failed it immediately, reporting that Hr.Web could still reach TflCbs.Services.RetailBanking and …Administration. The meta-guard earning its keep on the first promotion after it was written.

Once all domains were promoted the distinction had no members left to express: MonolithFreeWebModules was a four-name list feeding exactly one rule ("{key}.Web -/-> sibling services (monolith)"), guarded by if (monolithSiblings.Length > 0) where monolithSiblings = SiblingServiceNamespacesFor(key).Except(PromotedModuleNamespaces). With every domain in PromotedModules that set is always empty, so the branch was dead — a list and 22 lines of doc comment describing a state that can no longer occur. It was deleted; PromotedModules is now the single registry, and every sibling rule is Enforcement.Reference.

- Phase C — independent hosting — ✅ shipped. Every domain's Area became an RCL, and four thin

hosts exist: TflCbs.Host.Hr, .Lockers, .RetailBanking, .Administration, fronted by   TflCbs.Gateway (YARP) so all five hosts share one external origin — the precondition for   cross-host SSO. The trigger was not scale but proof: each thin host's build output was measured   to contain exactly one domain module, which is the evidence that the boundaries are real. The   platform therefore runs in four deployment shapes from one codebase (IIS single, IIS multi-host,   Docker single, Docker multi-host); see `../port-map.md` and   `../single-sign-on.txt`.

Promotion triggers (folder → own assembly): module must run/deploy on its own ✅ · a team needs hard ownership + internal hiding ✅ · monolith build time hurts · module ships as a package · cross-module calls must be constrained to a contract. Promote when a trigger fires — not all modules at once.

## 7. Cautions

- One database, one process is the steady state. Core-banking flows (day-end, GL posting, clearing,

interest) span modules in a single in-process transaction   (DataAccess.ExecuteInTransactionAsync). Splitting the database, or forcing modules into separate   processes for normal operation, turns these into distributed transactions / sagas — high correctness   and compliance risk. Module = code boundary; do not let "run separately" drift into microservices.

- Process separation ≠ data separation. A per-module host (Strategy 2) still hits the shared DB via

the same DatabaseSelector. That's intended. Data isolation is a far bigger, separate decision — out   of scope here.

- Entities stay shared. Do not split TflCbs.Entities per module (shared tables, generated contract).

- Contracts before cross-calls. The first time module A needs module B, introduce B's .Contracts

interface and call through DI — never reference B's implementation assembly directly.